PRODUCT REQUIREMENTS DOCUMENT

BrandOS

The AI Brand Agent for Bharat’s local businesses

Remembers your brand. Plans your campaign. Creates every asset. Checks what your customer will feel. Fixes it by itself.

| Item | Detail |
| --- | --- |
| Event | BharatAgentic Hackathon, powered by aiKart |
| Track | Build Your Own Problem Statement (marketing and branding for local businesses) |
| Build window | 9:00 AM to 9:00 PM (12 hours). Submission window: 8:00 PM to 10:00 PM |
| Team | 4 people |
| Version | v1.0 (agent-first rewrite, based on the hackathon rules PDF) |

# Contents

1. Summary: what we are building and what changed

2. Hackathon rules and how BrandOS fits

3. Problem statement

4. Users

5. Solution: what makes BrandOS an agent

6. Scope: what is IN, what is OUT

7. Feature specifications

8. Agent architecture (tools, loop, memory, signaling)

9. Data schemas

10. API design

11. Tech stack and deployment

12. Screens

13. Demo script (5 minutes)

14. Impact and adoption

15. Responsible AI, security, privacy

16. Competitor research

17. Team roles

18. 12-hour timeline

19. Risks and fallbacks

20. Submission checklist and copy-paste form text

21. Test set and Definition of Done

Appendix: sources and open questions

# 1. Summary

BrandOS is an AI agent that acts as the brand team for a restaurant, café or retail shop. The owner tells it one goal, for example “Launch our truffle burger at ₹399 this weekend.” The agent then plans a campaign, uses tools to create posters, Instagram posts, stories and WhatsApp creatives, checks each one against the brand, finds problems by itself, fixes them, and shows the finished campaign for approval.

The one idea that wins this hackathon: most AI design tools ask “does this look good?”. BrandOS asks “what will the customer think about this business when they see it?” and then acts on the answer. This is the Signal Check + Auto-Fix loop. It is also what makes the product an agent and not a chatbot.

### What changed from the earlier idea (ChatGPT doc)

| Earlier idea | This PRD | Why |
| --- | --- | --- |
| A design tool with an AI button | An agent that takes a goal and finishes the job | Rules say “move beyond simple chatbots” and want reasoning, tools and actions |
| User clicks “Make more approachable” | Agent checks, finds the gap, and fixes it automatically (max 2 rounds) | Self-correction is the clearest proof of agentic behaviour |
| LLM decides x/y positions of every element | LLM picks a template and fills slots and style knobs | Free coordinates from an LLM break often. Slots are reliable in 12 hours |
| 24 sections, 22 modules | 9 must-have features, 2 should-have, rest cut | 4 people, 12 hours |
| Generic product | Built for Bharat: ₹ prices, Hinglish copy, festivals, WhatsApp, Google Business, Zomato/Swiggy formats | Rules ask for “measurable impact for Bharat” |

### Five decisions already made (do not re-debate during the hackathon)

- One brain, many tools. One orchestrator agent calls tools. We do not build 5 separate bots.

- Brand Memory is one JSON file per brand. No vector database.

- Text is never drawn by the image model. Image AI makes only backgrounds and product shots. Text, logo and shapes are rendered as layers in HTML. This keeps assets editable and spelling correct.

- Submit with the API endpoint method (Method 2) as the main plan, and keep a clean Dockerfile as backup (Method 1). Decide at 9:30 AM after watching both walkthrough videos.

- Feature freeze at 6:00 PM. After that, only bug fixes, demo and submission.

# 2. Hackathon rules and how BrandOS fits

This section is built from the official BharatAgentic rules PDF. Everything the judges ask for is mapped to something we will show.

## 2.1 What the rules ask for

| Rule / requirement | How BrandOS answers it | Where in this PRD |
| --- | --- | --- |
| Build agents, “not simple chatbots”: understand problems, reason, use tools and data, automate workflows, deliver measurable outcomes | Orchestrator agent with 12 tools, plan-act-observe-critique-revise loop, visible reasoning trace | Sections 5, 8 |
| 1. Problem Statement: problem, users, why it matters | Local businesses cannot afford a brand team; every post looks different and sends the wrong signal | Sections 3, 4 |
| 2. Agentic Solution: what makes it agentic | Goal in, finished campaign out. Memory, planning, tool use, self-check, self-fix, approval gate | Section 5 |
| 3. Agent Workflow: input, reasoning, tools or data, outcome | Full step-by-step workflow with example run | Sections 5.2, 8 |
| 4. Impact: time saved, cost, accessibility, better decisions | Measured KPIs (time to first campaign, signal match before/after, consistency score) plus adoption path | Section 14 |
| 5. Working Prototype: show the core workflow, not only slides | Live end-to-end demo: onboard, goal, 4 assets, auto-fix, export. Backup video recorded | Sections 12, 13 |
| Strong submission: responsible, secure, appropriate for users | Approval gate, no auto-publishing, prompt-injection defence, upload limits, AI labelling | Section 15 |
| Practical adoption path | Pilot with 10 cafés, then WhatsApp-native agent | Section 14 |

## 2.2 Timing and submission (from the rules)

| Item | Rule | What we do |
| --- | --- | --- |
| Build window | 9:00 AM to 9:00 PM, sharp | Work plan in Section 18. Feature freeze 6:00 PM |
| Submission window | 8:00 PM to 10:00 PM | Submit between 8:00 and 8:30 PM so we have time to fix an error. Work must be complete by 9:00 PM |
| Method 1 | Dockerfile + YAML Agent Manifest (follow aiKart Agent Manifest Guide) | Backup plan. Dockerfile is built anyway |
| Method 2 | Host the agent behind an API endpoint | Main plan. One endpoint runs the full agent |
| Mandatory | Also submit the complete agent and details via the official Google Form | Form text is pre-written in Section 20 |

Important: the manifest guide and the two walkthrough videos are links, so I could not read them. Someone on the team must watch them in the first 30 minutes (9:00 to 9:30 AM) and check: exact request/response format, how secrets (API keys) are passed, and any limits. Our API (Section 10) is a thin wrapper, so it is easy to adapt.

## 2.3 Track choice

BrandOS does not fit the 7 listed categories (GovTech, FinTech, AgriTech, HealthTech, EdTech, Manufacturing, Logistics). The rules allow it: “Build Your Own Problem Statement”. We position it as marketing and branding for local businesses, the backbone of Bharat’s small-business economy. In the pitch, say “Bharat’s 7+ million restaurants and small shops”, not “design tool”.

## 2.4 Preparation before 9 AM (only allowed things)

Check the full rules before doing any of this. Normally these are safe and save an hour.

- Create API keys (LLM with vision, image generation/edit), and test each with one call.

- Collect 5 phone photos of food (burger, coffee, cake, thali, retail product) and 3 “bad old posters” for the audit demo.

- Pick 6 Google Fonts and save 3 reference posters for style.

- Do not write project code before 9:00 AM unless the rules clearly allow it. Teams are often disqualified for pre-built code.

# 3. Problem statement

## 3.1 The problem in plain words

A small restaurant, café or shop owner needs marketing material every week: festival offers, new items, combos, Google posts, WhatsApp messages. They have no designer, no brand guide and no marketing team. So they use Canva or ChatGPT and make each post from scratch.

Three things go wrong:

- Inconsistent look. Each poster has different fonts, colours and mood. The business looks unprofessional and customers do not remember it.

- No memory. AI tools forget the brand. The owner has to explain it again in every prompt.

- Wrong signal. A premium café posts a cheap-looking offer poster. A fun youth burger place posts a stiff corporate one. Nobody tells the owner what the design says about the business.

## 3.2 Why it matters for Bharat

Indian customers pick where to eat and shop on Instagram, Google Maps and WhatsApp. Industry sources (blogs citing NRAI, DataReportal and Meta) say that:

- India has more than 7.5 million restaurants.

- India has about 535 million WhatsApp users and around 1.5 crore businesses on WhatsApp.

- Around 74% of diners use social media to choose a restaurant, and Google Business Profile is often the biggest free source of walk-ins.

These numbers come from industry blogs, not official reports. Treat them as indicative, and re-check one or two before putting them on a slide. Sources are in the Appendix.

So brand and marketing quality directly affects a small owner’s sales, but the tools that exist assume the owner is a designer or can pay for one.

## 3.3 Why the problem is a good agent problem

- It is multi-step (plan, write, design, check, fix, export).

- It needs context that must be remembered (brand, products, past campaigns).

- It needs tools (image model, renderer, vision checker, database).

- It has a measurable quality check (signal match score, brand rules), so the agent can judge its own work.

- It is low risk: a human approves before anything leaves the system.

# 4. Users

| User | Who | What they need |
| --- | --- | --- |
| Primary: the owner | Owner of a café, restaurant or retail shop, 25 to 45 years old, uses WhatsApp and Instagram daily, not a designer, short on time, speaks Hinglish | A full set of on-brand posts in minutes, with no design skill |
| Secondary: the staff member who “does the social media” | Manager or nephew/niece who posts when time allows | Fast templates that cannot go off-brand |

### Demo persona

Rohan, 28, owns Burger Lab, a premium-casual burger place in Delhi. Customers: 18 to 30, urban. Average bill ₹250 to ₹500. He wants to look premium but approachable and playful. He has no designer. His last 3 Instagram posts all look different.

### Jobs to be done

- “When I launch a new item, help me get all the posters and posts ready today, without hiring anyone.”

- “Make sure everything I post looks like the same business.”

- “Tell me if my poster makes me look cheap or too fancy for my customers.”

- “Look at my old posters and tell me what is wrong.”

# 5. Solution: what makes BrandOS an agent

## 5.1 Chatbot vs BrandOS agent

| A normal AI chatbot / design tool | BrandOS agent |
| --- | --- |
| Waits for a detailed prompt each time | Takes a goal (“launch truffle burger”) and makes a plan |
| Forgets the brand | Reads Brand Memory before every action |
| Gives one image or text | Produces a set of assets in the right formats |
| Never checks its own work | Runs a Signal Check and Brand Rules Check, finds gaps, revises (max 2 rounds) |
| Only talks | Acts: calls tools (image AI, renderer, vision critic, database, audit) |
| No limits | Stops at an approval gate. Never publishes on its own |
| Hidden reasoning | Shows a live trace of what it planned, did and decided |

## 5.2 The agent loop

| Step | What the agent does | Example (Burger Lab) |
| --- | --- | --- |
| 1. Understand | Reads the goal. Loads Brand Memory. Classifies intent (campaign, single asset, edit, audit, question) | “Launch truffle burger ₹399 this weekend” → intent = campaign |
| 2. Plan | Writes a campaign plan: objective, one core message, list of assets, image needs | Message: “Truffle burger. ₹399. Weekend only.” Assets: poster, IG post, story, WhatsApp creative |
| 3. Act | Calls tools in parallel: image generation, template selection, copy writing, render | 4 assets rendered to PNG in about 60 to 90 seconds |
| 4. Observe | Runs deterministic Brand Rules Check (colours, fonts, banned words, contrast) and an AI Signal Check on the rendered image | Signal match = 74. Too “luxury”, not “playful”. Fails the 80 threshold |
| 5. Revise | Turns the critique into style changes and re-renders only the failing assets | Larger bold headline, warmer photo tone, less gold, simpler layout |
| 6. Re-check | Runs the checks again. Stops after 2 rounds even if not perfect, and says so honestly | Signal match = 91. Pass |
| 7. Present | Shows the campaign with scores, what it changed and why | “I changed X because Y” |
| 8. Human approves | Owner edits text, approves, exports. Agent saves to library and updates memory | Export PNGs, save campaign |

Honesty rule for the demo: the first pass will not always fail. Do not fake it. Use a brief and a brand setting where the first pass is often off (for example “playful” target with a premium dark style), run it live, and keep a recorded real run as backup.

# 6. Scope: what is IN, what is OUT

Your instruction was to build features 1 to 7, a simple version of 8, plus an Asset Creator and a Brand Manager, and to remove everything that is not needed. Below is the final cut. We have about 38 productive person-hours (4 people × 12 hours, minus meals, syncs and demo prep). The P0 list uses about 34. That is why the P1 items are “if time allows”.

| ID | Feature | Priority | Est. hours | Hackathon version |
| --- | --- | --- | --- | --- |
| F1 | Brand Onboarding + Brand DNA | P0 | 2.5 | Short form + optional website URL / logo / screenshots. Agent extracts colours, fonts, tone into a draft profile |
| F2 | Brand Memory | P0 | 1.5 | One JSON per brand. Editable page. Injected into every agent call. Do / Don’t rules |
| F3 | Brand Identity (light) | P0 | 2.5 | 2 directions: palette + font pair + wordmark logo + “meaning” text. User picks and locks. No AI logo drawing |
| F4 | Brand Signaling + auto-fix | P0 | 5 | 4 sliders. Signal Check on rendered image. Gap explanation. Auto-fix loop |
| F5 | Asset Creator | P0 | 7 | Poster, IG post, story, WhatsApp creative, menu page. Slot templates, edit panel, resize, PNG export |
| F6 | Campaign Agent | P0 | 4 | One goal gives plan + 4 assets, in parallel, saved under a campaign |
| F7 | Agent core + trace + Ask bar | P0 | 5 | Orchestrator, tools, live trace panel, intent router |
| F8 | Brand Manager | P0 | 3.5 | Dashboard, asset library, campaigns list and detail, brand alerts |
| F9 | API + Docker + deploy | P0 | 3 | Endpoint, Dockerfile, cloud deploy, submission |
| F10 | Brand Audit (simple) | P1 | 3 | Upload 2 to 5 images. Score, top 3 issues, “Fix with BrandOS” |
| F11 | Product Photography (simple) | P1 | 3 | Upload phone photo, pick 1 of 3 scenes, use result in a poster |
| F12 | Merch / Pitch deck | P2 | 2 each | Only if everything else is done. Merch = logo on t-shirt/cup mockup. Deck = 5 slide template |

Cut order if time runs out: F12 → F11 (Photography) → F10 (Audit) → F3 (reduce to 1 direction) → Ask bar. Never cut: Brand Memory, Campaign Agent, Signal Check + auto-fix, trace panel, API endpoint.

### Explicitly OUT (do not build)

- Login, signup, billing (use one hard-coded demo brand + a second blank brand for the live onboarding)

- Teams, roles, comments, approval workflow

- Performance tracking, Instagram/Meta/POS/Shopify integrations, direct publishing, scheduling

- Multi-location and franchise

- Full Canva-style editor (layers panel, undo/redo, version history). Only a simple edit panel

- Menu OCR, sales analytics, menu optimisation

- Physical brand studio (storefront preview, packaging, uniforms)

- Template marketplace

- Vector database / semantic memory

- AI-generated logos (too risky). Use wordmark logos, or the user’s uploaded logo

# 7. Feature specifications

Each feature has: what it does, how the agent is involved, and acceptance criteria (the test that says “done”).

## F1. Brand Onboarding + Brand DNA (P0)

What: The owner gives basic details. The agent builds the first Brand Profile. This is the “value in 2 minutes” moment.

- Inputs: business name, category, products, audience, price level (₹ / ₹₹ / ₹₹₹), 3 to 4 personality words, optional competitors. Optional: website URL, logo file, 1 to 3 screenshots of existing posts.

- Agent work: if given a URL or images, the agent calls extract_brand_dna (vision model reads colours, fonts style, photo style, tone of copy) and fills the draft profile. It also proposes the 4 signal slider values and 3 “don’t” rules.

- Output: Brand Profile draft (Section 9.1) shown on an editable page.

- Acceptance: Form submit gives a profile in under 30 seconds. At least colours, tone, 4 slider values and 3 do/don’t rules are filled. User can edit every field.

- Security note: website text and image text are data, not instructions. See prompt-injection defence in Section 15.

## F2. Brand Memory (P0)

What: The persistent brand brain. Practically, it is the Brand Profile JSON plus a short list of past campaigns and approved assets.

- Stored per brand in the database. Shown on a “Brand” page with sections: Visual, Voice, Positioning (sliders), Do / Don’t, Products.

- Injected into every LLM call as a compact system block. The agent never asks “what is your brand?” twice.

- Agent can write to memory: when the owner says “never use neon colours”, the agent adds a Don’t rule and confirms it.

- Acceptance: Edit a rule on the Brand page, then generate an asset. The new rule is visible in the trace and respected (for example, a banned word does not appear).

## F3. Brand Identity, light version (P0)

- Agent proposes 2 directions. Each has: 5-colour palette, heading + body font pair (from a curated list of 8 Google Fonts), wordmark logo (brand name set in the heading font with colour), and a “Meaning” line, for example “Black = confidence, red = energy”.

- User picks one, can lock/regenerate individual parts (colours, fonts), then clicks Save to Brand. If the user uploads a logo, we use it and only suggest colours and fonts.

- Meaning text matters: it feeds the Signal Check (it tells the critic what each choice is supposed to say).

- Acceptance: Save to Brand updates the profile. Every later asset uses that palette, fonts and logo.

## F4. Brand Signaling + auto-fix (P0, the star feature)

Setup. Four sliders, 0 to 100. Left pole is 0, right pole is 100:

| Axis | 0 means | 100 means | Burger Lab target |
| --- | --- | --- | --- |
| premium | Affordable / budget | Premium / luxury | 70 |
| modern | Traditional / classic | Modern / trendy | 80 |
| playful | Serious / formal | Playful / fun | 75 |
| niche | Mass-market | Niche / specialist | 55 |

Check. After an asset is rendered to PNG, a vision LLM receives the image, the brand targets, and the brand “Meaning” notes. It returns where the design actually sits on each axis, the gap, the problem in plain words, and evidence (which visible element caused which signal).

| Rule | Value |
| --- | --- |
| Match score | 100 minus the average absolute gap across the 4 axes |
| Pass condition | Match score ≥ 80 and no single axis gap > 20 |
| Max auto-fix rounds | 2. After that, show best version and say what is still off |
| Explainability | Every score comes with evidence such as “gold serif headline reads as luxury” |

Fix. The critic returns fix_instructions as changes to style knobs (Section 9.3), for example: density: lower, font_style: display_bold, photo_tone: warmer, accent_usage: less. The renderer maps knobs to real CSS/template choices. No free-form pixel editing by the LLM, so fixes are predictable.

Reliability trick: LLM scores can wobble. Run the critic with temperature 0 and a fixed rubric (0, 25, 50, 75, 100 anchor descriptions per axis). Log scores. In the demo, show before and after on the same asset.

- Acceptance: after a campaign is generated, every asset shows a score card. If below pass condition, the agent revises on its own and the trace shows “Signal match 74 → revising → 91”. The manual command “make it more premium” also works through the Ask bar.

## F5. Asset Creator (P0)

What: one engine for all asset types. Asset types are only different templates and sizes.

| Asset type | Size (px) | Notes |
| --- | --- | --- |
| Poster / flyer | 1080 × 1350 (4:5) and A4 export | Hero image, headline, price badge, CTA, logo |
| Instagram post | 1080 × 1080 | Square version of the core creative |
| Instagram story | 1080 × 1920 | Safe zones for top/bottom UI |
| WhatsApp creative | 1080 × 1080 or 800 × 800 | Big price, short text, “Order on WhatsApp” CTA |
| Menu page (simple) | A4 | Up to 6 items with name, price, short description. Template only, no OCR |

### How an asset is made (the important technical decision)

- Step 1. Agent writes the Creative Core: headline, subline, price, CTA, tone, and a hero image prompt.

- Step 2. Image model creates only the background or hero image. It is told: no text, no logos.

- Step 3. Agent picks a template (poster_A, poster_B, …) and fills slots (headline, subline, price, CTA, logo, image) plus style knobs.

- Step 4. Renderer (HTML/CSS) draws the asset. Playwright screenshots it to PNG on the server so the critic sees real pixels.

- Step 5. Browser shows the same layout JSON as an editable preview.

Why slots and not free coordinates: LLMs often place text off-canvas or overlapping. Templates with slots always look clean, and all 4 formats can share one Creative Core.

### Edit panel (simple)

- Click text to edit. Swap colours (only from brand palette). Replace image. Switch template variant. Switch size.

- Any manual edit re-runs the Brand Rules Check only (instant, no AI call). Signal Check re-runs on “Re-check”.

- Acceptance: edit headline, change size from 1:1 to 9:16, export PNG with the edit applied. Text on image is perfectly spelled because the image model never draws text.

## F6. Campaign Agent (P0)

- Input: one sentence goal. Optional: goal type (awareness, footfall, orders), product photo.

- Output: campaign name, objective, one core message, and 4 assets (poster, IG post, story, WhatsApp creative), all sharing look, message and price.

- Assets are generated in parallel with a shared Creative Core, so the campaign feels like one idea in 4 shapes.

- Bharat touches: Hinglish headline option, ₹ formatting, festival awareness (Diwali, Holi, Eid, Navratri, IPL season) when the goal mentions them, WhatsApp CTA.

- Facts rule: price, discount and dates come only from the owner’s words. If the owner does not give a price, the agent leaves a visible placeholder and asks. It never invents offers.

- Acceptance: one prompt gives 4 assets in 90 seconds or less, all saved under the campaign, each with a score card. “Export all” downloads a zip of PNGs.

## F7. Agent core, trace panel, Ask bar (P0)

- Orchestrator: one LLM with function calling and a tool list (Section 8.2). Max 12 tool calls per run and a 120-second time budget so it cannot loop forever.

- Trace panel: a live feed beside the chat: “Loaded Brand Memory”, “Planned 4 assets”, “Rendered poster”, “Signal 74, revising”, “Signal 91, pass”. Streamed with Server-Sent Events. This is what shows judges the reasoning and actions.

- Ask bar: one text box on every page. The first LLM step classifies intent: create_campaign, create_asset, revise_asset, audit, show_assets, brand_question, update_memory. It then runs the right flow. This is not a separate bot; it is the same orchestrator.

- Acceptance: typing “Show me everything for Diwali” opens the filtered library. “What does our brand stand for?” answers from memory. “Make the story more premium” revises that asset.

## F8. Brand Manager (P0)

| Page | Contents |
| --- | --- |
| Dashboard | Greeting, Brand Health (average of last audit score and recent signal matches), active campaigns, recent assets, 1 to 2 alerts (for example “2 assets break your photography rule”), and the Ask bar |
| Asset Library | Grid of all assets. Filter by type and campaign. Search by name. Download. Each card shows its signal match |
| Campaigns | List with status (Draft / Ready). Detail page: objective, message, brand direction, checklist of assets, “+ Create asset”, “Export all” |
| Brand | Brand Memory, identity, sliders. Editable |

- Acceptance: every asset made by the agent shows up in the Library under the right campaign without the user doing anything.

F9 (API, Docker, deploy) is described in Sections 10, 11 and 20.

## F10. Brand Audit, simple (P1)

- Input: 2 to 5 images (poster, menu photo, Instagram screenshot).

- Agent work: vision LLM extracts fonts style, colours, photo style per image, compares them with each other and with Brand Memory. Returns: consistency score (0 to 100), counts such as “4 font styles, 3 colour treatments”, top 3 issues, and for each issue a suggested fix.

- “Fix with BrandOS” sends the image’s message into the Asset Creator so it is regenerated on-brand. Before and after are shown side by side.

- Why it matters: the owner gets value before creating anything. Great wow moment.

## F11. Product Photography, simple (P1)

- Upload a phone photo, choose a scene: Dark premium, Restaurant table, Festival (3 scenes only).

- Agent calls an image-edit model with the original photo as reference and the instruction “keep the product’s shape, ingredients and packaging exactly the same”. Result is offered as the hero image for any asset.

- Risk: image edit can change the product. Mitigation: pre-test with 3 photos; show original beside result; allow “use original with cleaned background” as fallback.

# 8. Agent architecture

## 8.1 Big picture

Owner (web UI / API call)

|

v

ORCHESTRATOR AGENT  <----  Brand Memory (JSON, per brand)

(LLM + tool calling)

|  plan -> act -> observe -> critique -> revise

v

TOOLS

brand:   get_brand, update_memory, extract_brand_dna, propose_identity

create:  plan_campaign, write_creative_core, generate_image, edit_product_photo,

fill_template, render_asset

check:   check_brand_rules (code), check_signals (vision LLM), audit_images

manage:  save_asset, list_assets, export_zip

|

v

DATABASE (SQLite) + FILE STORAGE        TRACE STREAM (SSE) -> UI

## 8.2 Tool list (this is the contract between P3 and everyone else)

| Tool | Input | Output | Type | Owner |
| --- | --- | --- | --- | --- |
| get_brand | brand_id | Brand Profile JSON | DB read | P4 |
| update_memory | brand_id, patch | updated profile | DB write | P4 |
| extract_brand_dna | url and/or images | draft Brand Profile | Vision LLM | P3 |
| propose_identity | profile | 2 identity directions | LLM | P3 |
| plan_campaign | goal, profile | campaign plan (name, objective, message, asset list) | LLM | P3 |
| write_creative_core | plan, profile | headline, subline, price, CTA, image prompt | LLM | P3 |
| generate_image | prompt, style hints | image URL (no text, no logos) | Image model | P4 |
| edit_product_photo | photo, scene | image URL | Image edit model | P4 |
| fill_template | asset type, core, knobs, profile | Layout JSON | Code + LLM pick | P2 |
| render_asset | Layout JSON | PNG URL | Playwright | P2 |
| check_brand_rules | Layout JSON, profile | list of violations | Plain code | P2 |
| check_signals | PNG, targets, profile | Signal Result JSON | Vision LLM | P3 |
| audit_images | images, profile | Audit Report JSON | Vision LLM | P3 |
| save_asset / list_assets | asset / filters | asset record / list | DB | P4 |

## 8.3 Brand Rules Check (plain code, no AI)

Fast and fully reliable. Runs after every render and every edit.

- Only palette colours used (allow small tolerance).

- Only brand fonts used.

- Logo present and not distorted or too small.

- No banned words from the Don’t list (for example “delicious” if the brand bans it).

- Text contrast ratio meets WCAG AA (4.5:1) on every text layer.

- Text stays inside the safe zone for that format (for example story top and bottom 250 px).

- Price format is valid (₹ symbol, no decimals unless given).

## 8.4 Memory

- Long-term: Brand Profile JSON + list of campaigns + approved assets (in DB).

- Short-term: the current run’s messages and tool results (in the agent loop).

- Learning (light): when the owner edits an agent output (for example always shortens headlines), store a one-line preference in Brand Memory under preferences. Mention it in the demo as “the agent learns”.

## 8.5 Control, limits and failure handling

| Situation | Agent behaviour |
| --- | --- |
| Missing information (no price) | Ask one short question, or use a visible placeholder. Never invent |
| Tool error or timeout | Retry once. Then use fallback (cached image, wordmark logo) and note it in the trace |
| Invalid JSON from LLM | Use structured output mode, validate with schema, retry once with the error message |
| Signal check still failing after 2 rounds | Show best version, show remaining gap, suggest what the owner can change |
| Request outside scope (for example “post to Instagram”) | Say it can only prepare drafts. Explain what it can do |
| Run too long | Hard stop at 12 tool calls or 120 s. Return partial results |

# 9. Data schemas

These three JSON formats are frozen in the first 45 minutes. After that, all four people can work independently.

## 9.1 Brand Profile

{

"id": "brand_burgerlab",

"name": "Burger Lab",

"category": "Restaurant - Burgers",

"city": "Delhi",

"audience": "18-30, urban, food-conscious",

"price_level": 2,

"products": [{"name": "Truffle Burger", "price": 399, "photo": "/u/truffle.jpg"}],

"positioning": {"premium": 70, "modern": 80, "playful": 75, "niche": 55},

"personality": ["bold", "playful", "experimental"],

"palette": {"primary": "#E63946", "secondary": "#111111",

"accent": "#F1FAEE", "light": "#FFFFFF", "dark": "#0B0B0B"},

"fonts": {"heading": "Bebas Neue", "body": "Inter"},

"logo": {"type": "wordmark", "url": null},

"photo_style": "dark moody, close-up, high contrast",

"voice": {"language": "Hinglish", "tone": "short, cheeky, no corporate words"},

"meaning": {"black": "confidence", "red": "energy", "tight type": "modern"},

"do": ["product close-ups", "high contrast", "price in a badge"],

"dont": ["stock photos", "neon gradients", "corporate tone", "the word delicious"],

"preferences": [],

"version": 1

}

## 9.2 Creative Core and Layout JSON

{

"asset_id": "a_001", "campaign_id": "c_001", "type": "poster",

"size": {"w": 1080, "h": 1350},

"template": "poster_B",

"slots": {

"headline": "Truffle Burger. Bas ek bite.",

"subline": "Naya. Rich. Weekend only.",

"price": "Rs 399",

"cta": "Order on WhatsApp",

"hero_image": "/gen/img_123.png",

"logo": "wordmark"

},

"knobs": {"density": "medium", "font_style": "display_bold",

"photo_tone": "warm", "accent_usage": "medium",

"overlay": 0.35, "layout_variant": "left"},

"png": "/out/a_001_v2.png",

"version": 2

}

## 9.3 Style knobs (what the fix loop is allowed to change)

| Knob | Values | Example effect on signals |
| --- | --- | --- |
| density | low / medium / high | Low density reads more premium; high reads more mass-market |
| font_style | display_bold / serif_elegant / rounded_friendly / clean_sans | Serif elegant = premium + traditional; rounded = playful |
| photo_tone | warm / neutral / cool / dark | Warm = approachable; dark = premium |
| accent_usage | low / medium / high | High accent colour reads playful and mass |
| overlay | 0.0 to 0.6 | Stronger overlay improves text contrast |
| layout_variant | left / center / split | Centre is formal; left/split is modern |

## 9.4 Signal Result

{

"asset_id": "a_001", "round": 1,

"detected": {"premium": 88, "modern": 82, "playful": 40, "niche": 60},

"target":   {"premium": 70, "modern": 80, "playful": 75, "niche": 55},

"gaps":     {"premium": 18, "modern": 2,  "playful": -35, "niche": 5},

"match": 74, "verdict": "needs_fix",

"issue": "Looks more luxury and serious than the playful brand you set.",

"evidence": ["Gold thin serif headline reads luxury",

"Dark empty space reads formal",

"No friendly or humorous cue"],

"fix": {"font_style": "display_bold", "density": "medium",

"accent_usage": "high", "photo_tone": "warm"}

}

## 9.5 Database tables

brands       (id, profile_json, created_at)

campaigns    (id, brand_id, name, objective, message, status, created_at)

assets       (id, brand_id, campaign_id, type, layout_json, png_url, signal_json,

rules_json, version, created_at)

products     (id, brand_id, name, price, photo_url)

audits       (id, brand_id, images_json, scores_json, issues_json, created_at)

runs         (id, brand_id, input, trace_json, status, cost, created_at)

# 10. API design

The web UI and the hackathon submission use the same API. The main endpoint runs the entire agent, so judges can test it with one call.

| Endpoint | Purpose |
| --- | --- |
| POST /v1/agent/run | Main agent endpoint. Body: { "brand_id": "...", "message": "Launch truffle burger at Rs 399", "attachments": [] }. Returns: { "run_id", "status", "final_message", "assets": [...], "campaign", "trace": [...] } |
| GET /v1/runs/{id}/events | Server-Sent Events stream of the trace for the live panel |
| POST /v1/brands / GET /v1/brands/{id} / PATCH /v1/brands/{id}/memory | Create, read and edit Brand Memory |
| POST /v1/uploads | Upload logo, product photo, audit images (limit type and size) |
| GET /v1/assets / GET /v1/campaigns | Library and campaign lists with filters |
| POST /v1/assets/{id}/check | Re-run Brand Rules + Signal Check after an edit |
| POST /v1/audit | Run brand audit on uploaded images |
| GET /health | For deploy checks and for the submission system |

After watching the submission videos, adapt only the thin wrapper around POST /v1/agent/run (field names, auth header, response shape). Keep the internal agent code unchanged.

# 11. Tech stack and deployment

| Layer | Choice | Why |
| --- | --- | --- |
| Backend and agent | Python + FastAPI (single service) | Easy LLM SDKs, async parallel calls, simple Docker |
| LLM (planning, copy) | Any model with function calling and JSON-schema output (Gemini or GPT-class) | Use a fast, cheap model for routing and a stronger one for the critic |
| Vision critic | Vision-capable LLM, temperature 0 | Needs to look at the rendered PNG |
| Image generation / edit | Gemini image or OpenAI image API | Backgrounds and product scenes only, never text |
| Renderer | HTML/CSS templates + Playwright (headless Chromium) screenshot | Pixel-accurate PNGs; same templates reused in the browser preview |
| Frontend | Next.js or Vite + React, Tailwind, shadcn/ui | Fast to build; team may already know it |
| Database | SQLite file (Postgres/Supabase only if a team member prefers it) | Zero setup |
| Storage | Local folder /data inside container | Zero setup. Seeded demo data on start |
| Deploy | Render / Railway / Fly.io / Google Cloud Run, one container | Public URL for Method 2 |

### Docker (needed for Method 1, helpful for Method 2)

- Use a Playwright base image (it already contains Chromium), copy backend and built frontend, expose port 8000, start with uvicorn.

- Secrets (API keys) come from environment variables. Never commit them. Check in the manifest guide how secrets must be passed.

- Run docker build and docker run on a clean machine by 1:00 PM and again at 6:30 PM. Do not leave Docker to the last hour.

- Startup should seed the demo brand “Burger Lab” and sample assets so the app is never empty.

# 12. Screens

| # | Screen | What is on it |
| --- | --- | --- |
| 1 | Onboarding | Short form, optional URL and uploads, “Build my brand” button, progress with agent messages |
| 2 | Brand (Memory + Identity + Signals) | Profile sections, 2 identity directions, 4 sliders, Do / Don’t chips, “Save to Brand” |
| 3 | Agent workspace (main screen) | Left: chat and Ask bar. Centre: results (campaign grid). Right: live trace panel |
| 4 | Campaign detail | Objective, message, 4 asset cards each with signal score bar, “Edit”, “Re-check”, “Export all” |
| 5 | Asset editor | Canvas preview, edit panel (text, palette colours, image, size), brand rules status, signal card |
| 6 | Library and Dashboard | Brand Health, active campaigns, recent assets, alerts, filters |
| 7 | Audit (P1) | Upload, score gauge, issue list, before/after |
| 8 | Photo studio (P1) | Upload, 3 scenes, result, “Use in poster” |

### Signal score card (design it carefully, it is the demo hero)

BRAND SIGNAL            Match 74 / 100   NEEDS FIX

target   detected

Premium            70   ####################  88  (+18)

Modern             80   ################      82

Playful            75   ########              40  (-35)  <-- biggest gap

Niche              55   ############          60

Why: gold thin serif headline and empty dark space read luxury and serious.

Agent is fixing: bolder headline, warmer photo, more accent colour...

Round 2: Match 91 / 100  PASS

Design rule for the UI: one clear colour, one clear font, lots of space. The product itself is about good design, so a messy UI will hurt us.

# 13. Demo script (5 minutes)

Rehearse this twice. One person speaks, one person drives the screen. Every step shows one thing the judges asked for.

| Time | What you do / say | What the judge sees | Rule it proves |
| --- | --- | --- | --- |
| 0:00 to 0:30 | Hook: “Rohan owns a burger café. His last 3 posts look like 3 different businesses, and he cannot tell if they look cheap or fancy.” | Three mismatched posters side by side | Real problem and user |
| 0:30 to 1:15 | Onboard Burger Lab with website/Instagram screenshot. Agent builds Brand Profile. Show Brand Memory with Do/Don’t | Colours, fonts, tone extracted; sliders set | Uses data and tools; memory |
| 1:15 to 1:45 | Set targets: premium, modern, playful | Four sliders | Decision context |
| 1:45 to 3:00 | Type in Ask bar: “Launch our truffle burger at ₹399 this weekend”. Do not touch anything. Narrate the trace | Plan, tool calls, 4 assets appearing | Agentic workflow; automation |
| 3:00 to 3:50 | Open a score card. Show agent flagged a gap, fixed it, and match went up. Show before/after | Signal 74 → 91 with evidence text | Reasoning + self-correction (the wow) |
| 3:50 to 4:20 | Edit headline, resize to story, export PNG | Layered, editable asset | Practical, usable output |
| 4:20 to 4:45 | Upload an old bad poster in Audit: “Consistency 52, 4 fonts, 3 styles” → Fix with BrandOS | Before/after | Analyses documents; value without setup |
| 4:45 to 5:00 | Dashboard and API: “the same agent runs through one API call”. Close with the impact numbers | Dashboard, endpoint in terminal | Impact + deployability |

### Backup plan for the demo

- Record a clean real run as a screen video at 7:30 PM. Keep it ready to play if internet or API fails.

- Keep 2 pre-run campaigns cached in the library so the demo can continue even if live generation is slow.

- Have the API tested from a phone hotspot, not only the team Wi-Fi.

# 14. Impact and adoption

## 14.1 Measurable impact (we measure these in the prototype)

| Metric | Today (owner) | With BrandOS | How we measure |
| --- | --- | --- | --- |
| Time to first on-brand campaign (4 formats) | Hours to days (own effort or freelancer). Validate with 3 owner conversations | Under 5 minutes from goal to 4 assets | Stopwatch in demo; runs table logs duration |
| Brand consistency (audit score) | Score of the owner’s existing posts, for example 52 | New assets score 85+ | Audit tool before and after |
| Signal match on first pass vs after auto-fix | Not measured by any tool today | Average rises after the fix loop (target +10 points) | Test set of 5 briefs (Section 21) |
| Manual steps removed | Write copy, find image, design 4 sizes, check consistency, resize | 1 sentence from the owner, 1 approval click | Count steps in demo |
| Cost per campaign | Freelancer fee or owner’s time | API cost per run (log tokens and image calls) | runs.cost column |

Do not claim big savings numbers you cannot show. A small honest measured number (for example “4 assets in 78 seconds, match 74 to 91”) is stronger than an invented “90% cost cut”.

## 14.2 Realistic path to adoption

| Phase | What | Why it works |
| --- | --- | --- |
| 0. Hackathon | Working prototype with one demo brand | Proof of the core loop |
| 1. Pilot (4 to 6 weeks) | 10 cafés and restaurants in Delhi NCR. Team onboards them in person with their Instagram page | Direct feedback; real before/after audit numbers |
| 2. WhatsApp-native agent | Owner sends a text or voice note on WhatsApp (“Diwali pe 20% off”). Agent replies with finished creatives | Meets owners where they already work. Fits Bharat usage |
| 3. Channel actions | Draft Google Business posts, Zomato/Swiggy banners, WhatsApp broadcast creatives. Owner still approves each | Closes the loop to real customers |
| 4. Learn from results | Connect performance data so the agent learns what works for each brand | Deeper moat |

Business model idea (hypothesis, to test in the pilot): a low monthly subscription priced for a single-outlet owner, with a higher tier for multi-outlet brands. Do not present price as validated.

Languages: Hinglish at launch, then Hindi and regional languages. Text is rendered by our templates, so language support depends on font support, not on the image model.

# 15. Responsible AI, security, privacy

The rules say the solution must be “responsible, secure, and appropriate for its intended users”. We show this with specific design choices, not just a slide.

| Area | Risk | What we do |
| --- | --- | --- |
| Human control | Agent publishes something wrong | Agent can only create drafts. No publishing. Owner approves before export |
| Truthfulness | Agent invents prices, offers or claims | Price, discount and dates only from the owner’s input. Missing info becomes a visible placeholder or a question. No health or hygiene claims unless the owner states them |
| Prompt injection | Text hidden in a website or image says “ignore your instructions” | Everything from URLs, files and images is wrapped as untrusted data. Tool permissions are an allowlist. The agent cannot call tools outside its list and cannot send data out |
| Secrets | API keys leak | Keys only in environment variables. .gitignore for .env. Rotate keys after the event |
| Uploads | Malicious or huge files | Allow only PNG/JPG/WebP/PDF, max 10 MB, max 5 files per request, re-encode images |
| Abuse and cost | Someone spams the public endpoint | Rate limit per IP, max tool calls and time per run, daily spend cap |
| Copyright and likeness | Copies a competitor logo or a real person’s face | Prompts forbid logos, brand names and real people in generated images. We never copy a competitor’s identity |
| Transparency | People cannot tell it is AI | Assets store metadata “AI-assisted”. Trace shows every action |
| Privacy | Customer or owner data | No customer personal data is collected. Store only brand data and assets. Demo data is fake. Delete option for a brand |
| Accessibility | Unreadable posters | Automatic contrast check (WCAG AA) in Brand Rules Check |
| Fairness / language | Weak Hinglish or cultural mistakes | Owner reviews text before export. Festival names and greetings come from a small curated list |

# 16. Competitor research

Research done during PRD writing (web search, sources in the Appendix). Where a point is from general knowledge and not verified, it is marked. Re-check anything you put on a slide, because these products change quickly.

| Product | What it does | Where it is strong | Gap BrandOS can use |
| --- | --- | --- | --- |
| Google Pomelli (Google Labs + DeepMind) | Reads your website to build a “Business DNA” (colours, fonts, tone, photo style), suggests campaign ideas and creates editable on-brand assets for small businesses | Closest competitor. Same Business DNA to Campaign to Assets idea. Backed by Google | At launch it was in public beta for English in the US, Canada, Australia and New Zealand, so India support should be checked. In the sources I found, there was no signal score or self-fixing loop, and no brand audit of existing material. Not built around Indian channels (WhatsApp, Hinglish) |
| Canva (Magic Design, Brand Kit, Magic Switch) | Template design platform. Brand Kit stores logo, colours, fonts; Magic Design makes layouts from a prompt; Magic Switch resizes. Brand Kit is a Pro feature (about $15/month) | Huge template library, editor, distribution. Added agentic features in 2026 (Canva AI 2.0 can run recurring design tasks in the background) | Brand Kit applies colours and fonts but does not judge what the design signals. No brand audit of old material. Owner still drives every step |
| Looka / Brandmark (general knowledge, verify) | AI logo and brand-kit generators | Fast logo and basic brand kit | Stop at identity. No campaign agent, no memory-driven asset creation |
| Adobe Express / Firefly (general knowledge, verify) | Design tool with brand kits and AI generation | Strong generation, Adobe ecosystem | Requires design skill; no signal check |
| ChatGPT / Gemini image generation | General image and text generation | Very flexible | No brand memory. Flat images, not editable layers. Text on images often wrong. Every output different |

## Our positioning

Pomelli and Canva help you make on-brand content. BrandOS also checks what the content will make customers think, fixes it by itself, and audits what you already have, built for how Indian local businesses actually market (Instagram, Google, WhatsApp, ₹, Hinglish).

### Our four edges (use these in the pitch)

- Signal Check + auto-fix loop: an agent that critiques and improves its own work against a perception target.

- Brand Audit: value on day one, using the owner’s existing material.

- Bharat-first: Hinglish copy, ₹, festivals, WhatsApp and Google Business formats.

- Agent API: the whole workflow is one endpoint that other tools (for example a WhatsApp bot) can call.

Judges will ask “why not Canva or Pomelli?”. Answer honestly: they are good at making. We add judging, fixing and auditing, and we focus on Indian local business. Do not say they “don’t have” something unless you checked that day.

# 17. Team roles

| Person | Role | Owns | Backup for |
| --- | --- | --- | --- |
| P1 | Frontend and UX | App shell, onboarding, agent workspace with trace panel, campaign page, library, dashboard, Brand page, signal score card UI, visual polish | P2 (edit panel) |
| P2 | Renderer and assets | Slot templates (poster, post, story, WhatsApp, menu), fill_template, render_asset (Playwright), Brand Rules Check, edit logic, resize, PNG/zip export, wordmark logo | P1 (UI) |
| P3 | Agent and prompts | Orchestrator and tool calling, plan_campaign, write_creative_core, check_signals rubric, auto-fix loop, extract_brand_dna, propose_identity, audit_images, intent router, evaluation set | P4 (APIs) |
| P4 | Platform, images, delivery | FastAPI skeleton, DB, uploads, SSE trace, generate_image, edit_product_photo, Docker, deploy, API wrapper, seed data, submission form, demo video, pitch script | P3 (prompts) |

### Working rules

- Contracts first. In the first 45 minutes, freeze: Brand Profile, Layout JSON, Signal Result, tool signatures, API shape. Put them in a /contracts folder. Changes need all 4 to agree.

- Mock early. P1 builds against mock JSON until real tools arrive. P3 tests the critic with 5 hand-made posters from P2 before the renderer is finished.

- One main branch, small commits, merge often. One person (P4) owns the deploy.

- Sync every 90 minutes, 5 minutes each, standing: what is done, what is blocked, what is cut.

# 18. 12-hour timeline

| Time | Goal | Who does what |
| --- | --- | --- |
| 9:00 to 9:45 | Kickoff and freeze | All: confirm scope, freeze contracts (Section 9) and tool list. P4: repo, FastAPI skeleton, env keys, empty deploy. Watch both submission videos and read manifest guide, then pick Method. P1: app shell and mock data. P2: first poster template in HTML. P3: first prompt tests. |
| 9:45 to 12:30 | Parallel build | P1: onboarding, Brand page, workspace layout, trace panel (on mock events). P2: poster + post templates, render_asset, Brand Rules Check. P3: orchestrator loop with 4 tools, plan_campaign, write_creative_core. P4: DB, uploads, generate_image, SSE, API endpoint. |
| 12:30 to 1:15 | Lunch + Checkpoint 1: thin slice | Must work end to end: goal typed → plan → 1 poster rendered → shown in UI with trace. Deploy it once. Run docker build once. |
| 1:15 to 4:00 | Core agent | P3: check_signals + auto-fix loop; test on 5 briefs. P2: story + WhatsApp templates, resize, edit support. P4: campaign save to DB, library API, cost logging. P1: campaign page, score card UI, library, edit panel. |
| 4:00 | Checkpoint 2: cut decision (10 minutes) | Must be true: full campaign (4 assets) with signal check and auto-fix works live. If not, cut P1 features and Identity (use 1 direction). |
| 4:00 to 6:00 | Finish features | P3: audit. P4: product photo scenes. P2: menu page + export zip. P1: dashboard, alerts, Ask bar, Identity page. Optional P2 items only if all above done. |
| 6:00 | FEATURE FREEZE | No new features after this. Only bug fixes. |
| 6:00 to 7:30 | Harden | Run the 5-brief test set and fix failures. Loading states, error messages, empty states. P4: final Docker build on clean machine, deploy, call API from outside. Seed demo data. P1: visual polish. P3: prompt tuning on failures. P2: template polish. |
| 7:30 to 8:00 | Demo and video | Rehearse demo twice. Record backup video of a real run. Write form text. |
| 8:00 to 8:30 | SUBMIT | Submission window opens at 8:00. Submit via chosen method and Google Form. Confirm that the submission shows as received. |
| 8:30 to 9:00 | Buffer | Fix a failed submission, only safe changes. Final pitch practice. Work must be complete at 9:00 PM. |

# 19. Risks and fallbacks

| Risk | Impact | Fallback |
| --- | --- | --- |
| Image model slow or fails | Campaign stalls | Cache generated images; keep 6 pre-generated backgrounds in brand colours; solid/gradient background still produces a clean poster |
| Signal critic gives unstable scores | Fix loop looks random | Temperature 0, fixed rubric, 4 axes only, cap at 2 rounds, log scores, tune on test set |
| LLM returns broken JSON | Tool crash | Structured output mode, schema validation, one retry with error text |
| Playwright or Docker problems | Cannot render or submit | Test Docker by 1:00 PM. Fallback: critic reads a client-side PNG upload, or a lighter HTML-to-image library. Keep Method 1 and 2 both possible |
| Product photo edit changes the product | Bad demo | Pre-test 3 photos; show original beside result; fallback to cleaned background |
| API key limits or outage | Live demo fails | Several keys; cached runs; backup video |
| Submission format mismatch | Not evaluated | Read manifest guide at 9:30 AM, test the wrapper early, submit by 8:30 PM |
| Scope creep | Unfinished core | Strict cut order (Section 6), 6:00 PM freeze |
| One teammate blocked or unwell | Lost capacity | Backups listed in Section 17; core flow designed so each person’s part has a mock |
| Hinglish copy looks odd | Looks cheap | Owner-review step; allow English-only toggle |

# 20. Submission checklist and copy-paste form text

## 20.1 Checklist

- Method chosen and endpoint or container tested from outside the team network.

- Dockerfile builds on a clean machine and runs the agent.

- If Method 1: YAML manifest written exactly as in the aiKart Agent Manifest Guide.

- If Method 2: public URL works; GET /health OK; one POST /v1/agent/run call returns assets.

- Secrets not committed; keys stored as environment variables.

- Seed demo brand and sample campaign present.

- Demo video (backup) uploaded and link ready.

- Google Form submitted and confirmation saved (screenshot).

- README with: what it does, how to run, example request, architecture picture.

## 20.2 Text for the form (edit names and numbers after the real test run)

| Field | Text |
| --- | --- |
| Problem statement | Small restaurants, cafés and shops in India need marketing material every week but have no designer or brand team. Each post made in Canva or an AI tool looks different, the AI forgets the brand, and nobody tells the owner what the design says about the business (premium, cheap, playful, serious). This costs them trust and sales on Instagram, Google and WhatsApp, where Indian customers choose where to eat and shop. |
| Agentic solution | BrandOS is an AI brand agent. The owner gives one goal, such as “Launch our truffle burger at ₹399 this weekend”. The agent loads Brand Memory, plans a campaign, calls tools to create a poster, Instagram post, story and WhatsApp creative, checks each asset with brand rules and a vision-based Signal Check, finds gaps against the owner’s target perception, revises its own work, and presents the result for approval. It also audits existing posters and remembers owner preferences. |
| Agent workflow | Input (goal + Brand Memory) → intent classification → campaign plan → parallel tool calls (copy, image generation, template fill, render) → Brand Rules Check (code) and Signal Check (vision LLM) → if below threshold, revise style knobs and re-render (max 2 rounds) → present with scores and reasons → human approval → save to library and update memory. A live trace shows every step. |
| Impact | Time from goal to four on-brand assets: under 5 minutes in the prototype (measured). Brand consistency and signal match are scored before and after. Owner effort drops from many manual steps to one sentence and one approval. Built for Indian channels (Instagram, Google Business, WhatsApp), ₹ pricing and Hinglish. Path: pilot with 10 cafés in Delhi NCR, then WhatsApp-native agent. |
| Prototype | Working web app and API (POST /v1/agent/run). Demo covers onboarding, one-sentence campaign, auto-fix of a failing signal score, editing and export, and a brand audit. Responsible design: drafts only, no auto-publishing, no invented offers, untrusted-input handling, upload limits, rate limits. |

# 21. Test set and Definition of Done

## 21.1 Test set (run at 6:00 PM and again at 7:00 PM)

| # | Brief | What it tests |
| --- | --- | --- |
| 1 | “Launch our truffle burger at ₹399 this weekend” | Core campaign with price |
| 2 | “Diwali offer, 20% off on all combos, make it festive but still premium” | Festival + conflicting tone |
| 3 | “New café opening in Saket next Friday, make people curious” | Missing details (price, date). Must ask or use placeholders |
| 4 | “Make the story more premium” (after #1) | Revise via Ask bar |
| 5 | Upload 3 mixed-style old posters and ask for an audit | Audit and fix |

## 21.2 Definition of Done

- Schema validity: 100% of tool outputs pass validation (with retries).

- Brand rule violations in final assets: 0.

- At least 4 of 5 briefs reach signal match of 80 or higher within 2 rounds.

- Campaign (4 assets) completes in 90 seconds or less on average.

- No invented facts: price and dates in assets match the owner’s input.

- Edit headline, resize, export PNG works on all 4 formats.

- Trace panel shows every tool call in order.

- Same agent works through the public API.

- Full demo script runs twice in a row without a manual fix.

# Appendix: sources and open questions

## A. Sources used

| Topic | Source |
| --- | --- |
| Hackathon rules (timing, submission, what to build, what makes a strong submission) | BharatAgentic Hackathon rules PDF (aiKart), provided by the team |
| Pomelli: Business DNA, campaign ideas, editable assets | Google blog: “Create on-brand marketing content for your business with Pomelli” (blog.google); Search Engine Journal coverage of the launch (public beta in the US, Canada, Australia and New Zealand) |
| Canva Brand Kit, Magic Design, Magic Switch, pricing | Canva feature guides and reviews (2026); Canva overview on Wikipedia for Canva AI 2.0 (April 2026) and the editable-layers design model (October 2025) |
| India restaurant and WhatsApp numbers | Petpooja blog (restaurant marketing in India, citing NRAI IFSR 2024 and others); foodship.co.in (7.5 million restaurants); businessideas.live (535 million WhatsApp users, citing DataReportal); kvnpromos.in (15 million WhatsApp Business users citing Meta/Gallabox). These are secondary sources, so verify before presenting |

## B. Open questions (answer in the first 30 minutes)

- What is the exact request and response format for API-endpoint submission? (Watch the video.)

- What does the YAML manifest need, and how are secrets passed? (Read the manifest guide.)

- Are specific LLM providers required or restricted? Are pre-written libraries and boilerplate allowed?

- What are the judging weights (idea, prototype, impact, presentation)? Adjust demo time accordingly.

- Is there a live pitch, or only the form and agent submission? If only the form, spend the extra demo time on a good README and a recorded walkthrough.

- Will the venue have stable internet? If not, rely more on cached runs.

## C. Things this PRD assumes and does not know

- I could not open the aiKart manifest guide, the walkthrough videos or the Google Form (links only), so Section 10 and Section 20 may need small changes.

- Competitor details are from public web pages and general knowledge at the time of writing. Check Pomelli’s India availability and features on the day.

- Hour estimates are planning numbers, not measured. Use the checkpoints at 1:15 PM and 4:00 PM to adjust.